PRE-STORM PERSONNEL PLACEMENT:

- FMIT/Synergy will provide Damage Assessment Technician(s) to the organization within 48 hours prior to landfall.

  - Technicians will arrive prepared with bedding, and food/water rations for no less than 3 days.

  - Technicians will be equipped with a copy of Member’s applicable policy year Schedule of Values and Roadmap to Recovery Worksheet outlining the various steps through the process.

  - Technician will discuss Damage Assessment plan of action with designated Member representative upon arrival.

  - Technician will be equipped with Trackdown℠ Mobile Application and required mobile device to perform Rapid Damage Assessments.

- FMIT/Synergy will pre-position Authorized Response & Recovery Contractors within the potentially affected area to assist immediately following the Catastrophe with damages.

- The Member will be responsible for housing the Damage Assessment technician within their Emergency Operations Center while the EOC is activated.

  - Following the Catastrophic Event, Synergy will provide lodging for Damage Assessment Technician(s).

  - Member rep will discuss with Technician(s) pre-determined Damage Assessment plan – “how to divide and conquer”.

POST-STORM DAMAGE ASSESSMENT:

- FMIT/Synergy Technician(s) will begin Damage Assessment process once “All Clear” is given by the EOC Director following Catastrophic Event:

  - For those Members where FMIT/Synergy Technician(s) have not Pre-Staged at Member EOC, Damage Assessment to insured assets will begin within 72 hours. Risk Manager will arrange for FMIT/Synergy Technician(s) to meet with department/division personnel as necessary prior to beginning Damage Assessments.

  - FMIT/Synergy will provide the Trackdown Damage Assessment Report, including photos, damage description and estimated damage amount for each asset automatically via email in .pdf format to the designated Member contact(s).

- The Member will provide FMIT/Synergy Technician(s) with access to buildings and/or locations for completing Damage Assessments.

- In the event Member has selected to perform preliminary site assessments, Member will provide FMIT/Synergy Technician with list of assets determined to be damaged for further documentation.

- Member may elect to provide FMIT/Synergy Technician(s) with Member personnel to provide access during Damage Assessment.

- If applicable, Member will identify “critical assets” to be given priority once Damage Assessment begins.

- Member may elect to utilize their own personnel to perform Damage Assessments using the Trackdown platform provided by FMIT/Synergy. In this case, Synergy will provide generic login information specific to the Member for use by Member Damage Assessment personnel.

- Member will provide a primary point of contact should FMIT/Synergy have questions regarding the Damage Assessments performed by Member Personnel.

DAMAGE ASSESSMENT COVERAGE REVIEW (FMIT):

- Upon completion of each Damage Assessment, FMIT will review for initial coverage determination, stabilization needs and potential Independent Adjuster (IA)/3rd Party Professional Assignment.

  - Initial Coverage Review – FLC Adjuster will review each Damage Assessment for initial coverage determination within 24 hours.

  - Emergency Stabilization (Scheduled Buildings Only) – If a scheduled building is damaged, FMIT will review Damage Assessment for deployment of stabilization resources, including but not limited to: Tarping, Water Extraction, Limited Demo and Drying.

  - Independent Adjuster/3rd Party Professional Assignment – After review of Damage Assessment, if FLC Adjuster determines a Professional Estimate of damage is necessary, an Independent Adjuster (IA) or other 3rd Party Professional will be assigned to investigate.

EMERGENCY RESPONSE & STABILIZATION SERVICES:

- Upon approval for Emergency Stabilization Services, Synergy will dispatch resources to begin mitigation services as mentioned in Damage Assessment Sec. 1b.

  - FMIT/Synergy will assign TurnKey Project Manager to fulfil the following duties:

    - Liaison between FMIT and Member

    - Perform Daily Project Reports of Scope of Work being performed

    - Monitor use of personnel and equipment

    - Observe site safety conditions

    - 3rd Party Industrial Hygienist review and clearance

- During performance of Stabilization Services, FMIT/Synergy to analyze projected project costs and review coverage applicability to Build-Back cost.

PERMANENT REPAIRS & BUILD-BACK:

- Upon completion of Stabilization Services, additional repairs may be required to restore building to pre-loss condition. These additional repairs are subject to Member’s Named Storm Deductible (NSD).

  - FLC Adjuster to provide final determination of coverage prior to approving build-back.

- TurnKey Recovery – if repairs exceed Member’s NSD, Member may request to participate in reconstruction under FMIT TurnKey Recovery.

  - Synergy assists in Development of Scopes of Work

  - Synergy works with Member to procure services (competitive bid process)

  - Synergy awards bid & begins obtaining required permits (as required)

  - Synergy assigns Project Manager & begins build-back (provides daily reports)

  - Synergy PM interfaces with Member representatives during all phases of project

  - Synergy provides payment directly to Vendors

  - Member provides payment of Named Storm Deductible amount direct to Vendor.

  - Synergy completes Project(s) to Member satisfaction.

  - Certificate of Occupancy provided by appropriate authority.

  - Synergy presents FMIT with appropriate invoicing for Project Remuneration.

  - Synergy provides FMIT Member with appropriate documentation to support Public Assistance funding requests.